|  | Sri Lanka Institute of Information Technology |
| --- | --- |

PROJECT CHARTER

| PROJECT TITLE | Research Expert Pooling and Management System |
| --- | --- |

| GROUP NUMBER | 2025_S2_06 |  |
| --- | --- | --- |

PROJECT GROUP MEMBER DETAILS:

|  | STUDENT NAME | STUDENT NO. | CONTACT NO. | EMAIL ADDRESS |
| --- | --- | --- | --- | --- |
| 1 | M N Noora | IT23720138 | 0778043772 | It23720138@my.sliit.lk |
| 2 | Gunathunga J L S | IT23756496 | 0750907351 | It23756496@my.sliit.lk |
| 3 | Ruchirangani D M V | IT23681392 | 0765907682 | It23681392@my.sliit.lk |

PROJECT DETAILS

1. INTRODUCTION 1.Purpose of Project Charter: This document formally authorizes the initiation and development of the Research Expert Pooling and Management System for the Ministry of Science and Technology – Sri Lanka. The primary objective of this project is to establish a transparent, efficient, and intelligent platform that facilitates the streamlined management of research experts across various disciplines. This system aims to enhance collaboration, ensure equitable distribution of research opportunities, and support informed decision-making through centralized data and smart categorization. The document outlines the project’s scope, purpose, key stakeholders, expected deliverables, and the overarching vision for elevating national research capacity through effective digital infrastructure.

2. BRIEF DESCRIPTION OF YOUR PROJECT 2.1. Brief Description of the Project: This web-based application will function as a centralized and intelligent platform for managing research supervision and evaluation, and funding requests across Sri Lanka. Designed to support national research goals, the system will streamline the coordination between academics, researchers, and the Ministry of Science and Technology. Key Features and Functionalities: - Academic Registration: Academics interested in contributing to research activities can register and maintain profiles in a secure and structured data management system. - Researcher Access to Supervision: Researchers—both individuals and institutions—can search for and request supervision services from registered academic experts based on their project needs. - Manual Supervisor Selection: Researchers or research institutes can select their preferred supervisor, check availability, and send a request. Supervisors may accept or deny requests. If a supervisor is unavailable, the system will suggest alternative supervisors within the same specialized field. - Automated Domain Categorization: The system will automatically categorize registered academics and research works based on their respective fields and qualifications. - Progress Monitoring Tools: Real-time tracking features will enable supervisors, researchers, and the Ministry to monitor research progress and ensure accountability. - Funding Request Management: Researchers can request funds from the Ministry. Supervisors validate whether the request is reasonable, and if approved, the Ministry reviews and allocates funds. All funding activities are recorded in the system for transparency. - Ministry Dashboard: A centralized dashboard will be provided for the Ministry to oversee, evaluate, and support high-potential research initiatives, enabling data-driven decisions and strategic resource allocation. Estimated Duration: 14 weeks Estimated Budget: LKR 106,000

3. JUSTIFICATION 3.1 Business Need The Ministry of Science and Technology operates without a well-designed, centralized system for managing research supervisors, institutional contributions, or research progress tracking. As a result: - Supervisor-researcher coordination is inefficient - Assignment of supervisors is delayed or imbalanced - Limited visibility into project status - Lack of structured categorization of research fields This system addresses these gaps through intelligent automation, domain-based categorization, real-time monitoring, and structured workflow management.

3.1 Business Impact - Ensures fair, balanced, and accurate supervisor assignments - Enables researchers to select preferred supervisors when available - Provides data-driven support for policy and funding decisions - Encourages national-level research collaboration and transparency - Forms a core module of a future integrated national research infrastructure

4. SCOPE 4.1 Description of the Solution: The solution includes the following modules and functionalities: - Supervisor/Academic Registration with domain expertise tagging - Researcher and Research Institute Registration (mandatory for institutes) - Existing research database integration and categorization by field - Preferred Supervisor Request Workflow: - Researcher selects preferred supervisor - System checks availability - Supervisor accepts or denies request - If unavailable, system lists all supervisors in the same field - Supervisor feedback/comment portal for research evaluation - Funding Request Workflow: - Researcher submits request → Supervisor validates → Ministry approves and allocates → Records maintained - Ministry oversight dashboard for monitoring, analytics, and decision-making - Secure and role-based access to research workflows

4.2 Main Expected Outcomes of the Project: - A fully responsive role-based web application (Admin, Researcher, Supervisor, Ministry) - Verified academic/supervisor registration and domain categorization - Categorization of both new and pre-registered research into fields (e.g., Health, Science, Engineering) - Manual supervisor selection with availability checks and fallback suggestions - Funding request management with supervisor validation and ministry approval - Ministry dashboard with progress insights, reports, feedback, and funding visibility - Feedback/comment modules from supervisors to researchers and institutes

4.3 Boundaries: In-Scope: - Supervisor, researcher, and institute registration - Integration of pre-existing research database - Supervisor request/accept workflow with fallback list - Funding request submission, supervisor validation, ministry approval, and allocation record-keeping Out-of-Scope: - Mobile application version - Real-time financial processes such as research fund disbursement - Anonymous or public access to research reports

5. BUDGET & TIME ESTIMATIONS 5.1 Executive Milestones: Time Frame; Milestone. Week 1; Project Charter Submission. Week 2; Project Proposal Presentation. Week 3-4; Project Proposal Report. Week 5; Module 1 (Student) Completion. Week 6; Module 2 (Landlord/Property) Completion. Week 7; Module 3 (Viewings) Completion. Week 8; Module 4 (Payments) Completion. Week 9 - 11; Testing and Integration. Week 12-13; Final Presentation and Documentation. Week 14; Submission.

5.2 Budget Estimation: Object Code; Budget Item; Total (LKR). 01; Domain Name (.lk); 10,000. 02; Web Hosting; 12,000 – 20,000. 03; SSL Certificate; 0 – 8,000. 04; Database Hosting; 10,000 – 20,000. 05; Developer Tools & Libraries; 15,000. 06; UI Design Tools; 5,000. 07; Testing & Debugging; 12,000.. 08; Miscellaneous / Buffer; 10,000. 09; Funding Workflow Development; 6,000. Total Estimated Budget; 106,000.

6. ASSUMPTIONS, CONSTRAINTS AND RISKS Assumptions: - Ministry will validate and promote usage of the system - Pre-registered research works will be accessible for integration - Supervisors will regularly update their availability status in the system. - All stakeholders (researchers, supervisors, ministry) will provide timely feedback during development. - Funding requests will follow standard formats so validation is consistent. Constraints: - 14-week time constraint - Web-based only (no mobile support) - Excludes real-time financial disbursement (actual money transfer). - Manual supervisor selection (no automated allocation). Risks: - Delay in accessing or integrating existing research data. - Resistance from institutions to adopt the new system. - Uneven availability of supervisors across specialized domains. - Risk of incomplete or exaggerated funding requests requiring additional validation. - Supervisors rejecting too many requests could slow researcher-supervisor matching.

7. WORKLOAD ALLOCATION

| MEMBER 1 | Supervisor & Feedback Management |
| --- | --- |
| - Supervisor registration - Domain categorization logic - Supervisor verification module - Supervisor feedback & commenting system - UI/UX design (Figma or similar) - ERD & UML modeling - System integration & bug fixing - Documentation & final report writing - Presentation & viva preparation |  |

| MEMBER 2 | Research Handling & Assignment Engine |
| --- | --- |
| - Researcher and research institute registration - Integration with pre-existing research database - Research categorization - Preferred supervisor selection & request handling - Availability check - Supervisor accept/ deny workflow - Alternative supervisor listing in the same field - UI/UX design (Figma or similar) - ERD & UML modeling - System integration & bug fixing - Documentation & final report writing - Presentation & viva preparation |  |

| MEMBER 3 | Ministry Interface & System Oversight |
| --- | --- |
| - Ministry dashboard - Monitoring & analytics module - Preferred supervisor request handling - Funding request management - Researcher → Fund request submission - Supervisor → Reasonableness check & approval - Ministry → Final approval & fund allocation - Maintain funding records & reports - Monitoring the usage of allocated/provided funds - Final integration and quality checks - UI/UX design (Figma or similar) - ERD & UML modeling - System integration & bug fixing - Documentation & final report writing - Presentation & viva preparation |  |

DECLARATION

“We declare that the project would involve material prepared by the Group members and that it would not fully or partially incorporate any material prepared by other persons  for a fee or free of charge or that it would include material previously submitted by a candidate for a Degree or Diploma in any other University or Institute of Higher Learning and that, to the best of our knowledge and belief, it would not incorporate any material previously published or written by another person in relation to another project except with prior written approval from the lecturer of the module and that such unauthorized reproductions will construe  offences punishable under the SLIIT Regulations.

We are aware, that if we are found guilty for the above-mentioned offences or any project related plagiarism, the SLIIT has right to suspend the project at any time and or to suspend us from the examination and or from the Institution for minimum period of one year”.

|  | STUDENT NAME | STUDENT NO. | SIGNATURE |
| --- | --- | --- | --- |
| 1 | M N Noora | IT23720138 |  |
| 2 | Gunathunga J L S | IT23756496 |  |
| 3 | Ruchirangani D M V | IT23681392 |  |